## Slide 1: “Lessons Learnt” workshop on 18th June, Sofia
Project Implementation Support Service Agreement (PISSA) TA2013040 BG BSF
S2 - Essential project preparation activities – Land expropriation, Design, Permitting Procedure
István HEINCZINGER, EIB Transport Specialist, Sofia

## Slide 2: Project Implementation Support Service Agreement – Activity 3, “lessons Learnt” workshop
 | Spain | Hungary | Romania
Constitutional right | Yes | Yes | Yes
Special expropriation legislation | Yes | Yes | Yes
“Fair Compensation | Yes | Yes | Yes
Special Expropriation Entity” | Yes Expropriating Authority | Yes Expropriation Authority | No
Dispute stops the expropriation process | Yes | No | No
Unknown owner | No effect | No effect | No effect
Public announcement requirement + Owners to be informed | Yes | Yes | Yes
Application form with Gov degree | Yes, Law | Yes | Yes

## Slide 3: Project Implementation Support Service Agreement – Activity 3, “lessons Learnt” workshop
Design
Depends on:
Type of Contracting procedure and rules (FIDIC Yellow/Red book, other international Contracting rules)
Quality of design
Contractor or Employer responsibility and time of preparation
Implementation of the final design
Supervising engineer responsibility in cooperation with PMIU
Design requirement
UIC/EU directives and National regulations – Harmonisation of the 3 regulations

## Slide 4: Project Implementation Support Service Agreement – Activity 3, “lessons Learnt” workshop
Permitting procedure
Governmental level – different particular interest
Municipality level – overruling role
Other Authorities (Environmental Authority, Railway Safety Agency)
Act 15 and Act 16 – operational acceptance of the completed projects
Recommendation: New Law for strategic projects with short and favourable permitting procedure

## Slide 5: Project Implementation Support Service Agreement – Activity 3, “lessons Learnt” workshop
Thanks for your kind attention!